## Slide 1
West Side Build Plan
Livernois Avenue Facility | Detroit Youth Arts Alliance
Andrew Santos, Executive Director | February 10, 2026

## Slide 2
What We Are Building
Lease
18 month term
3,200 USD per month
Renovation
28,000 USD
Funded by Greenfield grant
Team
Three new hires
Two teaching artists, one coordinator
Opening
November 21, 2026
Grand opening on the west side

## Slide 3
Renovation Spend (USD)
Chart: 
| Buildout | Studio equipment | Safety and code | Furnishing | Contingency
Budget | 11000 | 7000 | 4000 | 4000 | 2000

## Slide 4
Timeline
Milestone | Target | Owner
Renovation complete | October 15, 2026 | Andrew Santos
Staff hired | October 30, 2026 | Marcus Thompson
Soft program start | November 9, 2026 | Teaching team
Grand opening | November 21, 2026 | Whole team

## Slide 5
Watch Items
Hiring timeline, two teaching artists and one coordinator before opening.
Renovation pacing against the 28,000 USD grant scope.
Enrollment outreach so the west side rooms fill from day one.
Transit and pickup logistics for families new to the site.

## Slide 6
The building and the bus, not only the program.
Andrew Santos | andrew.santos@Greenridertech.co